# Guest Room Supplies Pre-Purchase Site Review Checklist

Use this record to verify field conditions before RFQ, sample approval, or purchase-order release. Attach evidence references and hold any item that can change fit, compatibility, quantity, delivery, installation, compliance, or operation.

| Property / Project |  | Review date |  |
| --- | --- | --- | --- |
| Review lead |  | Document revision |  |
| Representative rooms |  | Target release gate | RFQ / Sample / Purchase Order |

## Review record

| ID | Review area | Field check | Acceptance evidence | Primary owner | Status / notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Document control | Current drawing, schedule, item code, room code, and revision agree | Controlled review pack and revision register | Project manager | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 2 | Room coverage | Every materially different room type and known exception is included | Room-type sampling list | Operations / design | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 3 | Existing vs. future condition | Finished, unfinished, temporary, and scheduled-to-change conditions are identified | Status note linked to milestone | Project manager | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 4 | Niche and casegoods | Finished opening width, height, depth, level, squareness, and ventilation are verified | Dimensioned photograph or drawing markup | Design / engineering | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 5 | Counter and shelf placement | Footprint, edge clearance, stability, heat, splash, and cleaning access are confirmed | Placement test with approved sample or template | Housekeeping / design | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 6 | Doors and moving elements | Product does not conflict with doors, drawers, curtains, screens, hinges, or handles | Swing and movement test record | Design | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 7 | Circulation | Placement preserves required circulation and normal luggage use | Annotated plan and field photograph | Design / accessibility reviewer | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 8 | Guest reach and operation | Controls, handles, refills, and removable parts can be reached and operated as required | Full installed-arrangement review | Accessibility reviewer / operations | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 9 | Wall and backing | Substrate, backing, load, fixing zone, and permitted drilling are confirmed | Installer-approved fixing detail | Contractor / engineering | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 10 | Waterproofing and wet zones | Penetration limits, seals, splash exposure, and making-good responsibility are defined | Approved wet-area installation detail | Contractor / design | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 11 | Electrical supply | Voltage, frequency, receptacle, circuit, switching, and outlet position are verified | Engineer-approved connection schedule | Engineering | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 12 | Cord and reset access | Cord length, routing, isolation, reset, replacement, and cleaning access are workable | Operational placement trial | Engineering / housekeeping | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 13 | Ventilation and heat | Manufacturer clearances and room conditions can be achieved | Dimensioned clearance record | Engineering | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 14 | Data and system interface | Network, gateway, commissioning, credentials, privacy, updates, and offline behavior are assigned | Approved integration note | IT / engineering | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 15 | Product compatibility | Liners, refills, batteries, filters, brackets, trays, spare parts, and consumables match | Compatibility schedule and sample references | Procurement / operations | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 16 | Cleaning and chemicals | Actual cleaning tools, chemicals, temperatures, and handling method are suitable | Housekeeping trial and care approval | Housekeeping | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 17 | Maintenance access | Serviceable parts can be reached without destructive removal or excessive room downtime | Maintenance demonstration | Engineering | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 18 | Storage and pantry fit | Inner packs and cartons fit shelves, carts, lifts, and issue procedures | Pack dimensions and storage test | Housekeeping / stores | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 19 | Loading and delivery route | Dock, vehicle, unloading, corridor, elevator, doors, protection, and delivery hours are verified | Route survey with limiting dimensions | Logistics / contractor | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 20 | Installation workspace | Staging, assembly, charging, kitting, waste, and room-release space are assigned | Installation method statement | Installer / operations | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 21 | Packaging and room packs | Pack unit, labels, room-type segregation, carton weight, and disposal plan are defined | Approved packaging specification | Procurement / logistics | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 22 | Quantity basis | Room count, room mix, installed quantity, operational spares, and phased releases use the same revision | Reconciled quantity schedule | Procurement / operations | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 23 | Scope and responsibility | Supply, freight, customs, unloading, assembly, installation, commissioning, protection, and making good have owners | Responsibility matrix | Project manager / procurement | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 24 | Compliance hold points | Required destination, safety, accessibility, electrical, material, hygiene, and labeling checks are assigned | Category-specific compliance register | Project compliance owner | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 25 | Open issues | Every unresolved item has an owner, due date, impact, and procurement hold point | Open-issue register | Project manager | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |
| 26 | Final baseline | Updated drawings, schedule, sample record, quotation assumptions, and purchase terms agree | Signed review release and revision set | Procurement / project sponsor | ☐ Verified ☐ Open issue ☐ Hold ☐ N/A Owner / due / evidence / notes: |

## Release confirmation

| Open issues remaining |  | Procurement hold IDs |  |
| --- | --- | --- | --- |
| Released documents |  | Supplier acknowledgement |  |
| Approved by |  | Role |  |
| Signature |  | Date |  |