Guest Room Supplies Safety and Accessibility Buyer Checklist

2026 procurement control • U.S. hotel projects • Complete per model and installed use condition

Status options: Pass, Fail, Hold, or Not Applicable. Any unresolved critical gate requires a hold. Record objective evidence and the responsible closer.

| ID | Review area | Buyer verification | Evidence or test | Critical gate | Status / action notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Jurisdiction | Destination country, state, city, code edition, alteration scope, and authority having jurisdiction are recorded. | Project code matrix and reviewer confirmation | Yes |  |
| 2 | Room classification | Mobility-feature, communication-feature, standard, suite, and other room types are mapped to the supply schedule. | Approved room matrix | Yes |  |
| 3 | Product identity | Exact model, revision, dimensions, materials, voltage, plug, finish, accessories, and factory match the quotation. | Controlled specification and sample label | Yes |  |
| 4 | Requirement mapping | Each mandatory rule, project standard, insurer criterion, and brand requirement is identified without conflating them. | Compliance matrix | Yes |  |
| 5 | Document validity | Reports and certificates name the exact product configuration, test method, issuer, date, and applicable market. | Document review | Yes |  |
| 6 | Recall screening | Exact model and manufacturer have been checked against current recall and safety-warning records. | Dated recall-search record | Yes |  |
| 7 | Clear floor space | The item does not obstruct required bed, bathroom, turning, transfer, or approach space in use. | Dimensioned plan and room mockup | Yes |  |
| 8 | Reach and operation | Required controls, storage, outlets, and accessories are reachable and operable in the installed condition. | Installed-height check and user trial | Yes |  |
| 9 | Communication features | Visual alarms, notification devices, telephone features, and supporting outlets are complete and compatible where required. | Systems test and room schedule | Yes |  |
| 10 | Information access | Essential instructions and safety information are available through readable and usable alternatives. | Content and usability review | Yes |  |
| 11 | Stability | Furniture and freestanding accessories resist foreseeable tipping, collapse, rolling, and sliding. | Applicable report plus mockup test | Yes |  |
| 12 | Anchoring | Substrate, anchor, fastener, load, installation method, and inspection access are defined for mounted items. | Shop drawing and installation record | Yes |  |
| 13 | Edges and entrapment | No unresolved sharp edge, pinch point, finger trap, head/body entrapment, or breakage hazard remains. | Sample inspection and risk review | Yes |  |
| 14 | Mattress and textile fire basis | Required flammability evidence, labels, and construction traceability match the supplied item. | Test report and production record | Yes |  |
| 15 | Infant equipment | Cribs and related items meet applicable rules, are complete, undamaged, and used with an approved sleep setup. | Model record, inspection, and recall check | Yes |  |
| 16 | Electrical compatibility | Rating, plug, cord, protection, certification requirement, and installation match the destination and room. | Label review and powered sample test | Yes |  |
| 17 | Heat and shutoff | Surface temperatures, ventilation, water separation, and automatic shutoff are suitable for foreseeable use. | Functional test | Yes |  |
| 18 | Battery safety | Cell, charger, protection, transport, storage, damage response, replacement, and disposal are controlled. | Battery file and operating procedure | Yes |  |
| 19 | Wet-area performance | Slip, moisture, corrosion, mounting, drainage, and cleaning risks are acceptable in the installed bathroom. | Wet-area mockup and cleaning trial | Yes |  |
| 20 | Chemical and skin contact | Ingredients, warnings, packaging, leakage, traceability, labeling, and refill controls are acceptable. | Product file and handling trial | Yes |  |
| 21 | Cleaning compatibility | The approved cleaning chemistry and method do not create damage, residue, loss of grip, or unsafe degradation. | Repeated cleaning trial | No |  |
| 22 | Housekeeping handling | Setup, reset, storage, lifting, replenishment, and removal can be completed safely and consistently. | Timed operational trial | No |  |
| 23 | Packaging and installation | Packaging protects the item and installation instructions prevent unsafe field improvisation. | Transit sample and installer review | No |  |
| 24 | Change control | Supplier substitutions and changes to components, factory, materials, software, or artwork require written approval. | Purchase-order clause | Yes |  |
| 25 | Production verification | Inspection criteria, defect classes, sampling or test frequency, and evidence retention are defined. | Quality plan | Yes |  |
| 26 | Receiving and turnover | Receiving checks, quarantine rules, asset records, staff training, and maintenance intervals are assigned. | Turnover plan | Yes |  |

Use note: This checklist supports procurement review and does not replace project-specific review by qualified professionals or authorities.